# Sprint Health & Risk Prediction Agent

Build a three-layer system ingesting Jira telemetry (velocity, burndown, blockers) through webhook + polling, materializing daily sprint metrics in a time-series DB, calculating risk via simple weighted signals, and surfacing risk scores + explainability in a lightweight web dashboard. Jira-only MVP with structured tags for retrospective signals. Simple monolith package, no microservices. Each layer is testable independently.

## Steps

# Phase 1: API Layer (Foundational)

### 1.1 Define HTTP contract

- Create endpoints:

  - POST /api/v1/predict/sprint — synchronous prediction for a single sprint

  - GET /api/v1/sprint/{sprint_id}/signals — debug view of contributing signals

  - POST /api/v1/webhooks/jira/events — ingest Jira issue events (webhook receiver)

  - POST /api/v1/admin/backfill — backfill historical Jira data (admin-only)

  - GET /api/v1/backtest/calibration — backtesting metrics for model calibration

### 1.2 Signal extractor module (signals/extractor.py)

- Input: Sprint ID, list of Jira issue objects

- Output: Named dictionary of 7-8 signals (see below)

- Signals to extract:

  - velocity_trend — slope of story points closed over last 3 sprints

  - burndown_slope — current sprint: points resolved per day vs ideal

  - blocker_density — count of issues in "Blocked" status

  - blocker_age_max — longest-blocked issue (days)

  - scope_creep_rate — issues added after sprint start / sprint length (%)

  - estimate_variance — std dev of estimate error (actual - estimate) last sprint

  - issue_resolution_velocity — median time to close by story point (days)

  - retrospective_blocker_weight — aggregated tag-based blocker severity from past retros (structured Jira labels/custom field)

### 1.3 Prediction engine (models/predictor.py)

- Input: Signal dictionary + team-specific weight vector (defaults provided)

- Output: Risk score (0–1), component breakdown, confidence

- Logic: risk = ∑(weight_i × normalized_signal_i) — simple weighted sum

- Normalization: Z-score per signal using rolling 3-month historical baseline

- Confidence: Proportion of data available (if <50% signals, lower confidence by 20%)

### 1.4 API class (api/routes.py)

- Endpoint handlers calling extractor, predictor, and DB layer

- Input validation (sprint_id format, list size limits)

- Response format versioning (api_version: "1.0")

- Error responses: {error: "...", details: "...", trace_id: "..."}

### 1.5 Webhook receiver (api/webhooks.py)

- Receives Jira issue.updated events

- Deduplicates by event_id + source (insert-only check in DB)

- Queues to background worker for async processing

- Returns {received: true, event_id: "..."} immediately (fire-and-forget)

# Phase 2: DB Layer (Data Foundation)

### 2.1 Core tables

| Table | Purpose | Key Columns |
| --- | --- | --- |
| telemetry_events | Immutable Jira event log | event_id, source, sprint_id, issue_key, raw_payload, received_at, dedup_key |
| sprint_daily_metrics | Daily materialized snapshot for fast queries | sprint_id, date, velocity_trend, burndown_slope, blocker_density, blocker_age_max, scope_creep_rate, estimate_variance, issue_resolution_velocity, retrospective_blocker_weight, data_quality_score (0–1) |
| predictions_audit | All predictions + ground truth for backtesting | prediction_id, sprint_id, predicted_risk, predicted_confidence, created_at, actual_outcome (null until sprint closes), model_version, signal_snapshot (JSON) |
| team_weights | Per-team customizable signal weights | team_id, weight_vector (JSON), updated_by, updated_at |
| retrospective_tags | Structured blocker tags from past sprints (team-tagged in Jira) | sprint_id, issue_key, tag (e.g., "resource_blocker", "dependency_blocker"), severity (1–5) |

### 2.2 Materialization logic (storage/materialized.py)

- Trigger: Daily at 00:00 UTC (scheduled job)

- Input: All telemetry events for sprint since last materialization

- Output: Single row in sprint_daily_metrics per sprint per day

- Query pattern: Aggregate events by signal (e.g., SUM blockers, AVG velocity over window)

- Storage optimization: Retention policy — keep raw events 90 days (archive to cold storage), keep metrics indefinitely

### 2.3 Event deduplication (storage/events.py)

- Unique index on (event_id, source) in telemetry_events

- Prevents double-counting from webhook retries or polling race conditions

### 2.4 Schema versioning

- Add schema_version column to each table (e.g., 1, 2)

- Migrations in storage/migrations/ (Flask-Migrate or Alembic)

- Backward compatibility: New columns nullable, old code ignores unknown fields

# Phase 3: Web Layer (Stakeholder Visibility)

### 3.1 Dashboard layout

- Top: Sprint selector, date range picker

- Card 1 — Risk Meter: Risk score (0–100%), gauge, trend indicator (↑/↓/→)

- Card 2 — Confidence: (0–100%), explanation if <70%

- Card 3 — Top Signals: 3–5 highest contributing signals with sparklines (7-day trend)

- Card 4 — Weight Tuning (Admin only): Sliders for each signal weight, "Reset to Defaults" button, "Save" button → updates team_weights table

- Card 5 — Past 5 Sprints: Bar chart of risk scores over time, colored by outcome (if known)

### 3.2 Data refresh

- Backend exposes GET /api/v1/sprint/{sprint_id}/dashboard → returns full dashboard JSON

- Frontend polls every 5 minutes or on manual refresh

- All data read-only except weight sliders (admin UI)

### 3.3 Frontend tech (lightweight SPA)

- Framework: Plain React or Vue (no heavy tooling; <100KB JS for MVP)

- State: Client-side React Hook for sliders; POST weight changes to /api/v1/admin/weight

- Styling: Tailwind CSS or Bootstrap

### 3.4 Explainability display

- Each signal row shows:

  - Signal name & icon (e.g., 📉 Velocity Trend)

  - Raw value & unit

  - Contribution to overall risk (e.g., "+15% toward risk")

  - Sparkline trend (7 days)

  - Data quality badge ("5 sprints, reliable" or "low data")

## Architecture & Component Summary

- sprint_predictor/ (monolith)

- ├── api/

- │   ├── routes.py           → Prediction & admin endpoints

- │   └── webhooks.py         → Jira event receiver

- ├── signals/

- │   ├── extractor.py        → Calculate 8 signal types

- │   ├── validators.py       → Data quality checks

- │   └── normalizers.py      → Z-score & baseline cache

- ├── models/

- │   ├── predictor.py        → Weighted signal aggregation

- │   └── confidence.py       → Confidence scoring

- ├── storage/

- │   ├── events.py           → Telemetry log operations

- │   ├── materialized.py     → Daily snapshot aggregation

- │   ├── queries.py          → Reusable DB queries

- │   └── migrations/         → Schema versions

- ├── tasks/

- │   ├── scheduler.py        → Background job runner

- │   └── backfill.py         → Historical data sync from Jira API

- ├── web/

- │   ├── app.py              → Frontend static handler

- │   └── public/

- │       ├── index.html

- │       ├── dashboard.js

- │       └── style.css

- └── tests/

- ├── fixtures/           → Sample Jira events (JSON)

- ├── test_signals.py     → Signal extraction tests

- ├── test_predictor.py   → Prediction logic tests

- ├── test_api.py         → HTTP endpoint tests

- ├── test_db.py          → Storage layer tests

- └── test_integration.py → Full flow (API → DB → response)

## Verification

### Unit Tests:

- test_signals.py: Extract signals from fixture events, validate output schema

- test_predictor.py: Given signals, verify risk score is 0–1 and contributions sum correctly

- test_api.py: Mock DB, verify endpoints return correct status codes and JSON shapes

### Integration Tests (SQLite in-memory):

- Full flow: Webhook → DB → Query → Prediction → HTTP response

- Deduplication: Send same event twice, verify counted once

- Materialization: Run job, verify sprints_daily_metrics has one row per sprint

### Manual verification:

- Load fixture Jira events via /api/v1/webhooks/jira/events

- Query /api/v1/predict/sprint → verify risk score and signals appear

- View dashboard at http://localhost:3000 → verify charts populate

- Adjust weight slider to 0.5 for one signal, save → re-run prediction, verify impact

### Back testing:

- Query predictions_audit after N sprints close (once actual_outcome filled)

- Compute calibration curve: predicted risk vs actual slip rate

- Verify confidence intervals match observed accuracy

## Decisions Made

- Jira only (v1): Reduces dependency complexity; GitHub/calendars as v2 additions

- Weighted signals over ML: Explainability & tuneability trump black-box accuracy for internal adoption

- Structured retrospective tags in Jira: Avoids document parsing NLP complexity; teams tag during retro

- Daily materialization: Trades storage (small overhead) for sub-10ms query latency on dashboards

- Monolith + thread pool: No Kafka/RabbitMQ; in-process queue sufficient for webhook scale (<1K/sec)

- Full-stack MVP: Web dashboard included so PMs can see value immediately without external tools

- Immutable events + append-only predictions: Enables auditing, backtesting, and debugging without ETL rewrites